CashPredix — Weekly Progress Report

Week 2: Authentication Architecture, Dashboard Layout & System Resilience

| Sprint Period: Oct 5, 2026 – Oct 11, 2026 | Author / Developer: Merve Gazi |
| --- | --- |
| Academic Supervisor: Course Professor / Advisor | Repository / Live: mervegazi.github.io/CashPredix |

1. Executive Summary & Sprint Objectives

During Week 2 of the CashPredix development cycle, the engineering focus was dedicated to transforming the application from an initial static landing skeleton into an enterprise-grade, secure, and interactive predictive dashboard platform. This sprint centered on delivering two pivotal milestones from the CashPredix Project Board: Issue #10 (Develop Authentication UI) and Issue #11 (Create Dashboard Side Menu Navigation).

All planned sprint deliverables were completed, verified against rigorous functional acceptance criteria, and deployed to GitHub Pages via automated GitHub Actions CI/CD workflows. The platform now delivers a unified Supabase authentication lifecycle, route guards, a persistent multi-tiered sidebar shell, dark/light theme switching, and an interactive executive welcome dashboard displaying operational financial metrics.

2. Completed Deliverables & Architectural Implementation

2.1 Full-Stack Authentication Architecture (AuthContext.jsx)

A centralized authentication provider was implemented to govern session lifecycles, user identity, and token verification across all components:

Sign In & Sign Up Interfaces (LoginPage.jsx, SignUpPage.jsx): Created corporate login and onboarding forms with client-side regex email checking, dynamic password strength validation, and show/hide password toggling.

Password Recovery Engine (ChangePasswordPage.jsx): Implemented a dedicated credentials reset view that captures recovery tokens, enforces strict matching, and executes updates via supabase.auth.updateUser().

Instant Demo Executive Access: Engineered an offline-resilient sandbox account (demo@cashpredix.com) enabling faculty and stakeholders to immediately evaluate all features without requiring third-party cloud database access.

2.2 Client-Side Security & Protected Routing

ProtectedRoute.jsx: Intercepts unauthorized attempts to access /dashboard routes, automatically preserving the target URL in state and redirecting visitors to /login.

PublicOnlyRoute.jsx: Prevents authenticated users from redundantly viewing login or registration pages, routing them straight to the executive dashboard.

Supabase Row Level Security (RLS) Schema: Designed relational PostgreSQL policies (supabase/schema.sql) guaranteeing strict multi-tenant isolation so users can exclusively read and mutate their own tenant data.

2.3 Responsive Dashboard Shell & Navigation (DashboardLayout.jsx)

Persistent Desktop Sidebar: Constructed an ergonomic side menu equipped with active route highlighting, subtle micro-interactions, company branding, and links to all primary analytical pages.

Mobile Drawer Navigation: Developed an adaptive collapsible navigation drawer with smooth backdrop dismissal for mobile and tablet touch viewports.

Header Controls & User Profile Dropdown: Integrated a persistent top bar featuring breadcrumb navigation, dynamic theme toggling, and an executive avatar dropdown with quick sign-out.

2.4 Executive Welcome Dashboard (WelcomeDashboard.jsx)

Four Core Financial KPI Metric Cards: Operating Cash Buffer ($142,500), Net Projected Cashflow (+18.4%), High-Risk Supplier Outflows ($32,150), and Liquidity Runway (42 Business Days).

Interactive SVG Trajectory Canvas: Built a dual-curve visualizer illustrating 30-day projected net cashflow against safety thresholds.

Vendor Behavioral Risk Monitor: Integrated live alert badges analyzing upcoming payments (e.g., Nordic Freight Corp, Acme Cloud Logistics) with automated early-settlement recommendations.

3. Technical Challenges Encountered & Problem Resolution

During the Week 2 development and deployment phase, several non-trivial engineering bottlenecks arose. Each issue was systematically isolated and solved as summarized below:

| Technical Challenge | Root Cause Analysis | Implemented Solution |
| --- | --- | --- |
| GitHub Pages SPA 404 Routing Crashes | GitHub Pages static server returns 404 on hard refreshes or direct deep links to /dashboard or /login. | Created public/404.html to encode route into URL parameters and added companion decoder in index.html before React Router mounts. |
| CI/CD Build Environment Failure | Missing Supabase URL/Key build arguments on GitHub Actions caused top-level runtime white screen crash. | Injected GitHub Secrets (VITE_SUPABASE_URL, ANON_KEY) via GitHub CLI and added graceful offline fallbacks in supabaseClient.js. |
| Supabase Localhost Redirect Trap | Free-tier Supabase Site URL defaulted to localhost:3000, causing confirmation links to fail with connection errors. | Configured explicit emailRedirectTo targets and deployed local redirect bridge server (redirect_server.cjs) on port 3000. |
| Multi-Tab Password Reset Collision | Opening recovery links in multiple tabs allowed stale tokens to attempt duplicate password updates. | Implemented inter-tab synchronization using browser BroadcastChannel API and storage event listeners for auto-redirect. |
| Light Mode Contrast & Themed Alerts | Hardcoded dark CSS tokens left login cards, dashboard hero banner, and toast alerts unreadable in Light Mode. | Extracted ThemedToaster consuming useTheme() hook and refactored gradient tokens for WCAG AA compliance in Light and Dark modes. |
| Cryptic Server Error Messaging | Raw backend exceptions (e.g., 'invalid_grant', 'rate_limit') confused end users during onboarding. | Engineered centralized formatAuthError() utility providing clear, professional, and actionable English error feedback. |

4. Verification, Quality Assurance & Test Results

Comprehensive manual and automated verification was executed across the codebase:

Authentication Flow Verification: Tested sign-up, sign-in, remember-me persistence, session recovery, and demo executive login; verified that invalid credentials yield actionable, user-friendly notices.

Route Guard Validation: Verified that unauthenticated direct navigation to /dashboard correctly intercepts to /login, while authenticated visitors are barred from seeing login forms.

Cross-Tab & Browser Compatibility: Confirmed instantaneous cross-tab password update synchronization across simultaneous windows; validated on Google Chrome, Safari 17+, and Mozilla Firefox across mobile (375px) and desktop (1440px) viewports.

Automated Build & CI/CD Health: Validated production bundling with Vite (average build time: 380ms) and verified 100% success rate on GitHub Actions static Pages deployment.

5. Next Sprint Roadmap: Week 3 Preview

With the foundation of authentication, route security, and navigation successfully established, the project transitions into Week 3 (October 12 – October 18), focusing on core business entity management and synthetic transaction pipelines:

Company & Vendor CRUD (Issue #45): Develop interactive entity registration modals supporting custom vendor payment terms (Net 30, Net 60, COD) and contact information.

Synthetic Financial Data Generation (Issue #42 & #43): Build data generation scripts to simulate seasonal invoice payment cycles, vendor delays, and cash anomalies.

Excel / CSV Batch Ledger Ingestion (Issue #44): Implement client-side spreadsheet ingestion and column auto-mapping for bulk historical data processing.

Vendor Registry & Profile Views (Issue #46 & #47): Build searchable vendor tables with reliability metrics and user security profile controls.

Report prepared and compiled by Merve Gazi for academic evaluation.